Team ID : SWTID-2026-6337

Team Size : 5

Team Leader : NAVEEN KUMAR  T

Team member : NANDHA KUMAR R

Team member : NAVANEETHAN S

Team member : NISHANTH V

Team member :  PALANISAMY C

Page 1: Identification Phase Documentation

Project Identification Report (PIR)

Project Title: Textile Inventory Management System
Team Members: [Your Names, Roles e.g., Lead Analyst, Developer]
Date: March 10, 2026
Location: Tiruppur, Tamil Nadu

1. Introduction
The Identification Phase initiates the project lifecycle by selecting a viable idea. For this project, we target inefficiencies in Tiruppur's textile mills, where manual inventory tracking causes stock discrepancies, delays, and losses estimated at 10-15% annually. Objectives include automating tracking to reduce errors by 80% and enabling real-time reports for 50+ users.compuscholar+1

Problem Statement:
Manual ledgers fail under high-volume production (e.g., 1000+ SKUs daily), leading to overstocking (₹5L excess) or shortages disrupting looms. No integration with suppliers or sales data exacerbates issues.

Business Case:
ROI: ₹20k development yields ₹2L annual savings via optimized stock. Aligns with local industry needs and academic goals (e.g., DBMS, web dev courses).

Identification Phase Documentation

2. Idea Generation
Sources: Interviews with 5 mill owners, market survey (Google Forms, 30 responses), competitor analysis (e.g., Tally vs. custom app). Top 3 ideas shortlisted: Inventory app, Quality tracker, Payroll system. Selected inventory for high impact (90% respondents prioritized it).

Feasibility Study

| Aspect | Assessment | Score (1-10) |
| --- | --- | --- |
| Technical | Python/Django, MySQL feasible with team skills | 9 |
| Economic | Budget ₹50k (free tools + cloud); payback 6 months | 8 |
| Operational | Mobile/web access fits mill workflows | 9 |
| Schedule | 4 months total | 8 |

SWOT: Strengths (local relevance); Weaknesses (data migration); Opportunities (scale to 10 mills); Threats (power outages—use offline mode).

Preliminary Scope: Core: Add/edit stock, alerts; Future: AI forecasting.

Page 3: Identification Phase Documentation

3. Selection Criteria & Risks
Prioritized by: Impact (40%), Feasibility (30%), Innovation (20%), Timeline (10%). Average score: 8.5 > threshold 7.

Risks:

- Skill gaps: Mitigate with online tutorials.

- Data privacy: Use encryption from start.[smartsheet]​

Next Steps: Proceed to Requirement Analysis (Week 2). Mentors: [Names].

Approval Signatures: __________________ (Team Lead) __________________ (Mentor)

Annexures: Survey data, references. This phase (1 week) ensures focused effort, avoiding 30% failure rate from poor selection.projectmanager+1